# Smart Parking Violation Reporting System

Remaining Work & Deployment Runbook

What's left before this is a genuinely live, working system — and the exact steps to get there

# 1. The Short Version

All of the code is done and verified — backend (22 Lambda functions), frontend (fully reconciled to the backend's real schema and API contract), and infrastructure as code (AWS CDK). What has not happened yet is deployment: nothing has actually been pushed to AWS as a running system. That is the one remaining step, and it needs to be run from a machine with the AWS CLI installed and your own AWS credentials configured — something this assistant has no access to and, per this project's own rule, will not ask you for.

| Item | Status | Who does it |
| --- | --- | --- |
| Backend Lambda code (22 functions) | Done | — |
| Infrastructure as code (CDK stack) | Done | — |
| Frontend ↔ backend schema reconciliation | Done | — |
| Frontend build verification | Done | — |
| DynamoDB indexes (6 GSIs across 3 tables) | Blocked (needs you) | You, via AWS Console or CLI |
| cdk bootstrap + cdk deploy | Blocked (needs you) | You, via AWS CLI |
| Point frontend at the real API URL | Blocked (needs you) | You (one line) or ask Claude to do it once you have the URL |
| Live end-to-end test + final screenshots | Blocked (needs you) | Either of us, once deployed |

# 2. Step 1 — Add the Missing DynamoDB Indexes (GSIs)

The backend code queries DynamoDB by email, by vehicle number, and by violation status — none of which are the tables' primary keys. Those queries need a Global Secondary Index (GSI) to work. Right now, none of the 6 required GSIs exist on the real tables (confirmed via the AWS Console: all three tables show “Indexes: 0”).

## 2.1 Required indexes

| Table | Index name | Partition key |
| --- | --- | --- |
| ParkingUsers | EmailIndex | email (String) |
| ParkingVehicles | VehicleNumberIndex | vehicleNumber (String) |
| ParkingVehicles | UserIndex | userId (String) |
| ParkingViolations | VehicleIndex | vehicleId (String) |
| ParkingViolations | ReportedByIndex | reportedBy (String) |
| ParkingViolations | StatusIndex | status (String) |

## 2.2 Option A — AWS Console (no CLI needed)

- Open the DynamoDB console → Tables → select a table (e.g. ParkingUsers).

- Go to the “Indexes” tab → “Create index”.

- Partition key: enter the field name exactly as shown above (e.g. email), type String.

- Index name: enter exactly as shown above (e.g. EmailIndex) — the backend code looks these up by this exact name.

- Projected attributes: “All” (simplest, and fine at this scale).

- Repeat for all 6 indexes across the 3 tables.

## 2.3 Option B — AWS CLI (faster if you have it set up)

aws dynamodb update-table --table-name ParkingUsers \ --attribute-definitions AttributeName=email,AttributeType=S \ --global-secondary-index-updates \ '[{"Create":{"IndexName":"EmailIndex","KeySchema":[{"AttributeName":"email","KeyType":"HASH"}],"Projection":{"ProjectionType":"ALL"}}}]' # Repeat the same pattern for the other 5 indexes listed in the table above. # DynamoDB only allows ONE GSI to be created per update-table call, and it # takes a few minutes to go from CREATING to ACTIVE — check with: aws dynamodb describe-table --table-name ParkingUsers --query "Table.GlobalSecondaryIndexes[].IndexStatus"

Note: Wait for every index to reach ACTIVE status before deploying the backend — queries will fail with a ResourceNotFoundException against a GSI that is still CREATING.

# 3. Step 2 — Deploy the Backend with AWS CDK

Once the indexes are active, the Lambda functions, API Gateway routes and IAM roles can be deployed from the CDK stack already written in backend/infrastructure/.

cd backend npm install # if not already done # One-time, per AWS account/region: npx cdk bootstrap # Set the JWT signing secret the auth handlers need: # (use a long random string — e.g. generate one with # `openssl rand -hex 32`) npx cdk deploy --parameters JWTSecret=<your-long-random-secret> # cdk deploy will print the API Gateway base URL at the end, e.g.: # https://abc123xyz.execute-api.ap-south-1.amazonaws.com/prod/

If the stack instead expects the JWT secret as an environment variable rather than a CDK parameter, check backend/infrastructure/smart-parking-stack.js for how JWT_SECRET is wired in — the exact mechanism depends on how that file defines it.

# 4. Step 3 — Point the Frontend at the Real API

Once cdk deploy finishes and prints the API Gateway URL, two small edits make the frontend go live:

// frontend/src/services/api.js const API_BASE_URL = "https://abc123xyz.execute-api.ap-south-1.amazonaws.com/prod"; // frontend/src/services/api.js export const USE_MOCK_API = false; // flips the whole app from mock data to the real backend

Then rebuild and the app will be talking to real AWS infrastructure:

npm run build # or, for local testing: npm run dev

Note: Do this edit (or share the deployed URL and ask Claude to make this one-line change) only after the GSIs are active and cdk deploy has completed — flipping USE_MOCK_API before that will just break the live app with network errors against resources that don't exist yet.

# 5. Step 4 — Live End-to-End Verification

Once deployed, a short checklist confirms everything actually works together, not just in theory:

- Register a new user through the real signup form — confirms API Gateway → Lambda → DynamoDB write.

- Log in — confirms password hashing/verification and JWT issuance.

- Add a vehicle, then report a violation with a real photo — confirms the two-step S3 presigned upload flow.

- Log in as an admin and verify/reject that violation — confirms the admin endpoints and IAM scoping.

- Check the repeat-offenders view after reporting 2+ violations on the same vehicle — confirms the new endpoint added this session.

- Open CloudWatch Logs for one of the Lambda functions — confirms logging is working, useful for any later debugging.

This is also the point where real, genuine “it's actually working” screenshots can be captured for the project documentation — something that cannot honestly be done before the system is live.

# 6. Offer

Once you have run cdk deploy (or if you'd like to do it together), share the printed API Gateway URL and this session can make the one-line frontend change, rebuild, and walk through the live verification checklist with you — confirming each step and capturing the final working screenshots for the documentation.